# MindQuest: EEG-Controlled Browser Game

## Project Documentation

## 1. Project Overview

MindQuest is a browser-based game controlled entirely by thought using EEG (electroencephalography) brain signals. Players wear an EEG headset and imagine physical movements to control a character in real time — no keyboard, no mouse, no hands required.

What makes it new: No publicly playable browser game currently combines EEG motor imagery classification with adaptive game difficulty controlled by focus level. MindQuest does all three: EEG decoding, game control, and live browser deployment.

## 2. Core Concept

The player thinks about a movement. Their brain generates a unique electrical pattern. A fine-tuned transformer model reads that pattern and translates it into a game command.

| Thought | Action |
| --- | --- |
| Imagine left hand moving | Character moves left |
| Imagine right hand moving | Character moves right |
| Imagine feet moving | Character jumps |
| Relax / no imagery | Character stops |
| Focus level (alpha waves) | Game difficulty adapts |

## 3. System Architecture

### 3.1 High-Level Flow

EEG Headset → Signal Preprocessing → Transformer Model
→ FastAPI Backend → WebSocket → React Frontend (Game)

### 3.2 Components

Frontend (React + Phaser.js) - Browser game built with Phaser.js game engine - Connects to backend via WebSocket for real-time commands - Displays EEG signal visualization alongside game - Shows confidence score of each prediction

Backend (FastAPI + Python) - Receives preprocessed EEG signal arrays - Runs inference with fine-tuned transformer model - Returns predicted class and confidence score - Handles WebSocket connections for low-latency game control

ML Model (PyTorch) - Transformer architecture built from scratch - Fine-tuned on BCI Competition IV Dataset 2a - 4-class classification: left hand, right hand, feet, tongue/rest - Exported as ONNX for fast inference

## 4. Dataset

BCI Competition IV Dataset 2a

- 9 subjects, 4 motor imagery classes

- 22 EEG channels, 250 Hz sampling rate

- Most cited dataset in motor imagery BCI research

- Freely available at: bcicompetition.org

Preprocessing pipeline: 1. Bandpass filter: 8–30 Hz (alpha + beta bands) 2. Artifact removal (EOG channels) 3. Epoch segmentation: -0.5s to 4s around cue 4. Normalization per channel

## 5. Model Architecture

EEG Transformer (built from scratch)

Input: [Batch, Channels=22, Time=1000]
↓
Patch Embedding (split time into patches)
↓
Positional Encoding
↓
Transformer Encoder (4 layers, 8 heads)
↓
Classification Head
↓
Output: [4 classes] + confidence score

Why transformer over CNN? EEG signals are time-series data with long-range temporal dependencies — exactly what transformers are designed to capture. Transformers also generalize better across subjects.

## 6. Tech Stack

| Layer | Technology |
| --- | --- |
| Game Engine | Phaser.js (browser) |
| Frontend Framework | React |
| Backend | FastAPI (Python) |
| ML Framework | PyTorch |
| EEG Preprocessing | MNE-Python |
| Model Export | ONNX Runtime |
| Real-time Communication | WebSockets |
| Frontend Deployment | Vercel |
| Backend Deployment | Render |

## 7. 2-Week Build Plan

### Week 1 — Model & Backend

Days 1–2: Data & Preprocessing - Download BCI Competition IV Dataset 2a - Build preprocessing pipeline with MNE-Python - Segment epochs and normalize signals

Days 3–4: Build Transformer Model - Implement patch embedding for EEG time series - Build transformer encoder from scratch in PyTorch - Add classification head for 4 classes

Days 5–6: Train & Evaluate - Train on 8 subjects, test on 1 (leave-one-out) - Target: >70% accuracy on 4-class task - Export best model to ONNX format

Day 7: FastAPI Backend - Build REST + WebSocket API - Input: EEG signal array (JSON) - Output: predicted class + confidence score

### Week 2 — Game & Deployment

Days 8–9: Game Development - Build platformer game with Phaser.js - Implement WebSocket listener for brain commands - Add real-time EEG signal visualization panel

Days 10–11: Integration & Testing - Connect frontend game to backend model - Test with simulated EEG signals - Tune latency for smooth gameplay

Days 12–13: Deployment - Deploy backend to Render (free tier) - Deploy frontend to Vercel (free tier) - End-to-end integration test

Day 14: Polish - Add confidence score display - Add demo mode with simulated signals (for users without EEG headset) - Write README and record demo video

## 8. What Makes This Portfolio-Worthy

- Live demo anyone can visit in a browser

- Built entirely from scratch (no pre-built BCI libraries for the model)

- Combines two hot fields: BCI + game development

- Real-time WebSocket inference pipeline

- Demo mode makes it accessible without hardware

- Directly relevant to ML engineering roles at companies like DoorDash, JP Morgan, and AI labs

## 9. Future Extensions

- Multiplayer: Two players compete using only their thoughts

- VR integration: Control a VR environment with EEG signals

- Personalization: Fine-tune model per user for higher accuracy

- Emotion layer: Adapt game music/theme based on detected stress level

- Research paper: Write up novel browser-deployment pipeline for academic submission

## 10. Resources

| Resource | Link |
| --- | --- |
| BCI Competition IV Dataset | bcicompetition.org |
| MNE-Python Documentation | mne.tools |
| Phaser.js Game Engine | phaser.io |
| EEG Conformer Paper | arxiv.org/abs/2202.12381 |
| OpenBCI Hardware (optional) | openbci.com |